## Slide 1: Financial Industry Business Ontology (FIBO)
Monthly Status/review call
Wednesday August 1st 2012

## Slide 2: These slides
Headline Points
FIBO Moving Parts
  These were summarized last time
  Status on each
  Estimated deliverables, prioritization (per last months conversation)
Plan the work going forward

## Slide 3: Headline Points
FIBO for Business Entities plans and progress
  Current draft
    We have OWL
    Written draft document
    Both available on wiki and on website
  Convenience Document for September in process
Operationalizing these ontologies
  As a conceptual model for development
  As RDF/OWL Operational Ontology
Communication and Presentation
  Adaptive web presence
  Explanatory slides etc.
  Webinars

## Slide 4: FIBO moving parts…
FIBO Business conceptual ontology
FIBO in OWL
Operational Ontology
Operational Ontology

## Slide 5: Recap: The Moving Parts of FIBO
FIBO Business Conceptual Ontology
Business Presentation of FIBO Concepts
FIBO OMG Specifications
FIBO Foundations
FIBO for Business Entities
Etc.
Operational Ontologies
(per business use case)
Operational Ontology
Operational Ontology

## Slide 6: Translates to: FIBO Deliverables
FIBO Conceptual Ontology
Including Basic Business Ontology (BBO)
Adaptive: Web-accessible FIBO presentation
FIBO OMG Specifications
FIBO Foundations
FIBO for Business Entities
Etc.
Operational Ontology
(main business use case – common reference and querying across multiple data sources)
Operational Ontology
Operational Ontology

## Slide 7: Big release (provisionally in November)
Scope (provisional)
  Business Entities
  Securities?
  Derivatives (part)
  Operational Ontology / ies
Over the coming months the EDM Council and OMG FDTF will work towards aligning all the moving parts of the FIBO universe
Will release something of demonstrable value
  Use Case: LEI information requirements
  Sub-set of FIBO-BE required for these

## Slide 8: FIBO Deliverables Status
FIBO Conceptual Ontology
Including Basic Business Ontology (BBO)
Adaptive: Web-accessible FIBO presentation
FIBO OMG Specifications
FIBO Foundations
FIBO for Business Entities
Etc.
Operational Ontology
(main business use case – common reference and querying across multiple data sources)
Operational Ontology
Operational Ontology

## Slide 9: Status: Business Conceptual Ontology
Subject Matter Expert Reviews substantively complete for:
  Business Entities
  Tradable Securities
  Derivatives
  Pricing / Market Data
  Corporate Events and Actions
Modeling rework required for Derivatives, Market Data
  Dependencies on BBO work (next slide)
FIBO Conceptual Ontology
Including Basic Business Ontology (BBO)

## Slide 10: Status: Basic Business Ontology
Shared Semantics / Namespace Alignment
  Transactions (REA/XBRL): now bi-weekly
    Good progress being made
    Needed for securities, derivatives transactions
    Transaction Heat Map
  Date / Time: working with OMG DTV
    Phase 1 needed for Securities, Derivatives (schedules etc.)
    Phase 2 Needed for Price/Yield /analytics (market data)
  Other concepts in real estate, construction, portfolio modeling
    Needed for MISMO (loan semantics)
FIBO Conceptual Ontology
Including Basic Business Ontology (BBO)

## Slide 11: Status: Business Conceptual Ontology
Transactions
  Alignment of REA, XBRL terms completion end August
  To be used in rework of OTC Derivatives semantics
  Raw material for Securities Transactions, Payments
Payments
  Session at Cambridge OMG FDTF Meeting
  Good tie-in to Transactions
  ISO TC68/WG5 looking for Fx-based payments example as validation of the value of semantic layer in ISO 20022
  Shared Semantics: common payments concepts
Risk
  High level model of risk concepts exists

## Slide 12: Status: Business Presentation Layer
Adaptive Migration
  Complete for FIBO-BE
  Foundational elements covered
  Migration process to be documented
Adaptive: Web-accessible FIBO presentation
Visuals
  Icon design
  New navigation diagrams
  Splash screen / orientation
Descriptive
  Whatever format FIBO content is presented in, needs detailed explanation for those less familiar with the legal aspects of things

## Slide 13: Status: OMG Specifications
FIBO Foundations and FIBO-BE
  Convenience documents for September
  Proposed reduction in scope of FIBO-BE to be reflected
  Basis for next phase
FIBO OMG Specifications
FIBO Foundations
FIBO for Business Entities
Etc.
FIBO Business Entities
  Full formal release later in the year
  Precise scope to be determined by business SME Review
  Some additional legal nuances to be captured for LEI

## Slide 14: Status: OMG Specifications
FIBO Reference data (securities)
  The content needs very little work
  Metamodel update to conform with FIBO
FIBO Derivatives
  Some rework of content required to adequately reflect transactional semantics
  Metamodel updates as above
FIBO Loans
  MISMO (Loans XML standard) alignment in progress
  Substantial content, business reviewed
FIBO Market Data (price / yield / analytics)
  Substantial content
  To be aligned with OMG Date / Time Vocab (ongoing)
Others:
  CAE ontology (static terms) done; process to follow
  propose to segregate Indices and Indicators; Funds/CIV

## Slide 15: Status: Operational Ontologies
Done
  IR Swaps POC completed, well received
In progress
  Operational ontology for Legal Entity (LEI use case)
To do:
  Extend to Credit Default Swaps
  Extend to Loans / MBS
  Deliver as formal FIBO Specification
Operational Ontology
(main business use case – common reference and querying across multiple data sources)
Operational Ontology
Operational Ontology

## Slide 16: Making FIBO Operational
There are two kinds of operational environment:
  Semantic Technology (RDF/OWL)
  Conventional (logical data models)
Conventional
  Extract a sub-set of FIBO for a given use case
  Map this to existing data models, message models
  About to do this for counterparty credit risk reporting
Mapping
  Not as simple as it seems
    Many to many relationships
    Term to graph relationships
  Exploring tools to do this (e.g. Adaptive)
  IBM Data models alignment – position statement to come
Let us help you with mapping!

## Slide 17: What’s Next?
Communication
Making FIBO Operational
Completion of RFC specifications

## Slide 18: Communication
FIBO-BE is very different to typical entity data models
  Need to explain how the legal nuances are reflected
  We actually missed some legal nuances
  Describe how to extract single taxonomy per use case
Website
  EDM Council website going live soon. Will include additional explanatory material on FIBO and a “Way in”
  Semantics Repository (existing website) updated. Minimal but up to date information. Restructuring for Business Entities ongoing
  Adaptive: web based representation of the full conceptual model content. Working on “Entry” pages for clarity.

## Slide 19: Making FIBO Operational
Semantic Technology
  Define a useful sub-set of FIBO for the industry
    For example, limited to the requirements of LEI in the first instance
  Release this as FIBO for Business Entities etc.
  Identify how to extract useful sub-sets of this for operational ontologies (per use case)
  Deliver FIBO Operational Ontology RFC(s)
Conventional Technology
  Create extracts and views of FIBO for specific use cases
    LEI information requirements
    Counterparty Exposures Reporting (FSB)
  Map these to logical models, messages etc.
Bottom Line: Demonstrate how FIBO can deliver real business value in well defined business requirements

## Slide 20: Completion
FIBO for Business Entities
  Identify required sub-set of FIBO-BE terms for LEI use case
  Requires business domain experts participation
  Not expecting to have these completed by mid-August
FIBO Foundations
  Incremental releases with only the terms needed for a given FIBO OMG specification
  Complete the Specification (conformance; other comments)
FIBO for Securities
  Prepare RFC Specification document
  Beta material from 2010 almost ready to deploy
  Implement outstanding Change Requests
FIBO for Derivatives
  Prepare an RFC Specification covering IR Swaps, CDS
  Use case driven: terms needed for counterparty credit?

## Slide 21: FIBO Roadmap (as at July 2012)
Q3, 2012
Q4, 2012
Q1, 2013
FIBO-BE
Business Entity
FIBO Date Dependent
Market Data Ontology
FIBO LOANS
FIBO Reference Data
Securities
FIBO Process
Corporate Actions
FIBO Process
Transactions
FIBO Reference Data
Derivatives Part 1
FIBO Reference Data
CIV/Funds
Txn SME reviews
Vote
Finalization TF
Vote
Vote
Vote
Vote
Industry feedback
Vote
Funds BE Terms
OMG DTV Alignment II
Process notation
MISMO Alignment
Vote
Q2, 2013
FIBO-BE
Updates
FIBO-Foundations
Global Terms and modeling framework
Vote
FIBO-Foundations
Updates
June
Sept
Dec
Mar
Industry feedback
Industry feedback
Industry feedback
Industry feedback
Industry feedback
Industry feedback
Vote
Industry feedback
Industry feedback
Finalization TF
Finalization TF
Finalization TF
Finalization TF
Finalization TF
Finalization TF
Finalization TF
Finalization TF
Operational Ontology
Task Force
FIBO Reference Data
Updates
DTV Alignment I
Operational Ontology
FIBO Reference Data
Derivatives Part 2
June
Q3, 2013
Vote
Industry feedback
Finalization TF
Operational Ontology

## Slide 22: Priorities
Scope: Everything required for LEI, FSB etc.
  Identification
  Ownership
  Relationship hierarchies
  Links to obligations
    Issuance, guaranty, obligor
  Be usable in the IR operational ontology
  When we have achieved this, we can release the standard

## Slide 23: Participate!
Regular working calls
  Thursdays 2 – 3: FIBO OMG specification documents
  Thursdays 3 – 4: Technical / OMG metamodel focus
  Wednesday 10 – 11: SME Reviews
  Monday / Tuesday alternating: POC / Operational
  Shared Semantics ad hoc calls
Subject Areas
  Completion of FIBO-BE and Foundations
  Initiation and completion of FIBO-RefData and Derivatives
  Payments / transactions (per Cambridge)
  Operational Ontology Task Force
  Counterparty Credit Reporting
  LEI Information Requirements
Please sign up for the work you are interested in